Daniel Lain, Gary Johns, Jose Flores

Dr. Csallner

CSE 4322 Project Management

9/22/2013

Team 3 Project Plan Review of Team 2

1. Vision does not provide an inspiring or uplifting theme. It is just a statement of functionality.
2. Deliverables only mention three prototypes. Why not focus on completing one before working on the other two interfaces.
3. After the initial vision the entire document is written like a presentation instead of a document.
4. There appear to be inconsistencies in how the application will be developed; the dependencies indicate the testing is done after coding but Quality Assurance the use of Test Driven Development would imply that the test cases need to be developed before or during coding not after.
5. Critical Path has the tasks out of order.
6. In activities section coding has backend and database. The database is apart of the back end, so if you are going to separate it, the other portions of the backend should also be separated and made sub tasks.
7. Acceptance testing does not make sense. If this is the method of testing followed you are performing Beta Testing. Acceptance testing involves comparing the resulting program against the specified requirements.
8. Delivery should tell how and when the product should be delivered.