## Slide 1: Team 3 Project Plan
Gary Johns
Dan Lain
Jose Flores

## Slide 2: Outline
The project will be developed using staged delivery, which will be broken down into three increments at each producing a functioning prototype.

## Slide 3: Increment 1
Inception
Database Design
Rough Interface
User Creation
Login
Role Creation
User Management
Role Management
Company Properties

## Slide 4: Increment 2
Project Creation
Project Management
Epic Creation
Epic Management
Story Creation
Story Management
Work Recording
Work Management

## Slide 5: Increment 3
Reports
  Design Layout
  Implement SQL
  Build Visualization